Kaiser Permanente Cybersecurity Project – Client Meeting Summary:

**Participants:** Danae O’Connor, Noah Warren, Vuong Tran

**When:** 1:00pm to 2:00pm on 2/7/2024

**Where:** <https://ucdenver.zoom.us/j/9681646314> Meeting ID: 968 164 6314

**Summary:**

           We showcased the additions that we had made over the last week to improve the overall design and functionality. We also took feedback from Vuong on our implementations and planned out the improvements we’d be focusing on for this week.

**Discussions & Details/Conformations:**

We began the meeting by each presenting the changes that we had made. These included the new x-axis and top-down card design, the updated tooltip, and the improved color selection in the formatting menu. As we presented, Vuong made comments on the things he liked and the things he’d like to see changed. For the tooltip, he emphasized that he would prefer it to be in its own static popup rather than as a floating window that follows the user’s mouse. The activation for the tooltip will therefore be changed from having the user hover their mouse over each card to having them click on each card. The popup window can then be closed by clicking an “x” in the top right corner. For the color selection, he made it clear that he felt the current layout was cluttered and asked for the word ‘color’ to be removed from the labels of each tactic color. Additionally, he asked if there was a way to remove the empty space along the right-hand side of the color formatting menu. He added that if this were not possible, he would like to have the color menu only display the more severe tactics (starting with credential access) in order to make it less cluttered. We noted these comments and will be attempting to implement the proposed changes in the next week.

We closed out the meeting by having a brief discussion about Vuong’s project goals as well as an overview of what we’d be working on until our next meeting. Vuong stated that he would like to prioritize the functionality of the features over the styling. He stressed that he would rather have fewer features that all work well, with a focus on clean presentation and functionality, than more features, which we took note of. Following this, we shared our plans for continuing work over the next week. Danae will be focusing on making the cards a static width, which will help maintain a clean look for each card no matter how many tactics are on screen. She will also be focusing on making the technique text wrap for each card. I will be focusing on changing the tooltip to a static popup window as well as assisting Danae with wrapping the text. We asked Vuong if there were any other specific features he wanted us to focus on, but he concurred that we should focus on the tooltip and card formatting.

**Action Items from 2/7:**

Vuong – No actions needed at the moment.

Debra – No actions needed at the moment.

Danae – Start implementing the design changes made in this meeting. Specifically focusing on the formatting of the card width, text wrapping, and implementation of the background colors for light and dark modes (Due 2/14)

Noah – Start implementing the design changes made in this meeting. Specifically focusing making the tooltip static, implementing text wrapping, and adding padding to the cards (Due 2/7)