Kaiser Permanente Cybersecurity Project – Meeting Summary:

**Participants:** Danae O’Connor, Noah Warren, Vuong Tran, Debra Parcheta

**When:** 1:00pm to 2:00pm on 2/14/2024

**Where:** <https://ucdenver.zoom.us/j/9681646314> Meeting ID: [968 164 6314](tel:9681646314)

**Discussion & Details/Confirmation:**

Meeting started with the presentation of the work done this week: the fixed width on the cards, the adjusted padding for cards, the improved formatter for the color selection, and the tooltip changes that include the click pop up, static window presentation, and formatted text in the tooltip.

As the presentation went on Vuong made comments on what was needed or problems he saw. For the card preview presentation, the card widths need to be adjusted to remove the spacing appearance between the columns, the padding between the cards and the axis needs to be increased, the Titles on the Preview should be left aligned, and the Technique ID needs to be placed on the cards. In addition to that, text wrapping should also be done. He also remarked on removing the formatter entirely due to it not being essential and the color-selector having ugly empty space. This also led to a small conversation about entirely removing color from the Tactic view as well leaving it entirely black and white with no color anywhere. On the tooltip, the item that needs to be done the most is a singular section on the card to close the tooltip window – or something that allows copying and pasting the information presented.

With this information the wanted items are as follows: tooltip with a dedicated close, modify spacing to fix current card problems both regarding the axis as well as column spacing, the removal of colors, and the card-previews need Technique ID.

**Action Items:**

Vuong – No action needed.

Debra – No action needed.

Danae – Focus on implementing modifications to card spacing as well as adding the Technique ID and other such smaller items (Due 2/19). Once completed will focus on improving the text-wrapping.

Noah – Due to complexity focus on the tooltip closure mechanism or the ability to copy/paste from the tooltip (Due 2/19). If improvement is made quickly help with improvement on the text wrapping.