Kaiser Permanente Cybersecurity Project - Team Meeting Agenda:

**Participants:** Danae O’Connor, Noah Warren, Debra Parcheta

**When:** 1:00pm to 2:00pm on 3/11/2024

**Where:** <https://ucdenver.zoom.us/j/9681646314> Meeting ID: [968 164 6314](tel:9681646314)

**Discussion:**

We met to discuss what progress we had made since 3-7. Danae adjusted the CSS to have the Title and Technique fields to have the same font size and having the Title field bolded, adjusted the spacing of the cards, and turning the background white like natural Splunk Enterprise light mode background. Noah also started to work on the mechanism to standardize the data for the Tactic Fields – this will take a lot of work to fully implement as so much of the program is tied to it.

The current steps forward are to go under the assumption that the wanted Tactic Field format is that of uppercasing the first letter and split by spaces. We will be attempting to standardize several data formats into this uppercase and space-split form. In addition, we are going to attempt to adjust the placements of the Tactic titles creating a mechanism that determines if there are multiple words and place them depending on the number of words found.

**Action Items:**

Debra: Review the testing packet. If possible, give a list of users that are intended to test the product.

Danae: Make progress on the sorting mechanism for the Tactic field and adjusting items that could be influenced by the change (Due 3-15). Otherwise, work on doing the Tactic Title placement sorting.

Noah: Make what progress you can on the sorting mechanism for the Tactic field and upload it to GitHub (Due 3-16).